# CLEARMINDS B2B COMMUNITY RISK ASSESSMENT

## Privacy & Safety Risk Analysis for Employer-Sponsored Peer Support Communities

Document Type: Risk Register & Governance Documentation Prepared For: Legal Review, Board, External Auditors, Enterprise Clients Prepared By: Tom Cassidy, Chief Digital Officer Date: October 2025 Version: 1.0 Review Frequency: Quarterly

## Executive Summary

This document identifies, assesses, and documents mitigation strategies for privacy and safety risks associated with ClearMinds’ employer-sponsored (B2B/EAP) peer support communities.

Key Findings: - 8 primary risks identified (3 High, 3 Medium, 2 Low severity) - All high-severity risks have documented mitigation strategies - Residual risk after mitigation: Medium (acceptable with ongoing monitoring) - Phase 2 (In-App Communities, Q3 2025) will reduce residual risk to Low

Recommendation: Proceed with Phase 1 (enhanced Facebook communities) with documented controls and commit to Phase 2 development timeline for stronger technical protections.

## Risk Assessment Framework

### Severity Scoring:

Likelihood: - High (3): Very likely to occur without mitigation (>50% probability) - Medium (2): Possible but not certain (10-50% probability) - Low (1): Unlikely without specific circumstances (<10% probability)

Impact: - Critical (5): Catastrophic harm (employee safety, business-ending liability, major regulatory action) - High (4): Severe harm (employee job loss, significant legal liability, contract termination) - Medium (3): Moderate harm (privacy violation, reputational damage, client complaints) - Low (2): Minor harm (user dissatisfaction, minor policy violation) - Minimal (1): Negligible harm (temporary inconvenience)

Risk Score = Likelihood × Impact

Risk Levels: - Critical (12-15): Immediate action required, may be business-blocking - High (8-11): Requires robust mitigation before proceeding - Medium (4-7): Monitor and mitigate with standard controls - Low (1-3): Accept with minimal controls

## RISK 1: EMPLOYER IDENTIFICATION OF EMPLOYEES

### Risk Description:

Employer representative (manager, HR, executive) joins Facebook community and identifies employees by name, profile photo, or post content, violating employee confidentiality.

### Scenario Examples:

- Manager uses personal email to join group, recognizes employee by writing style or specific project details mentioned

- HR staff screenshots member list, cross-references with employee roster

- Executive demands ClearMinds provide list of participating employees

### Assessment:

| Factor | Score | Rationale |
| --- | --- | --- |
| Likelihood (without mitigation) | High (3) | Facebook communities are accessible, employers motivated to monitor |
| Impact | High (4) | Employee job loss, discrimination, chilling effect on participation |
| Inherent Risk Score | 12 (CRITICAL) |  |

### Mitigation Strategies:

#### Contractual Mitigations:

- Employer Non-Snooping Agreement (mandatory contract clause)

  - Prohibits employer participation, monitoring, and data requests

  - Breach = contract termination + £10,000 per affected employee liquidated damages

  - 48-hour notification requirement for accidental exposure

  - Non-retaliation covenant with legal consequences

- Employee Legal Rights Protection

  - Explicit reference to Equality Act 2010, UK GDPR, employment tribunal remedies

  - Employers acknowledge violation creates evidence of discriminatory practices

#### Technical Mitigations:

- Enhanced Moderation Approval Process

  - Cross-reference join request email/name against employer roster (if provided)

  - Flag employer domain emails (e.g., @companyx.com) for immediate denial

  - Weekly audit of member list against updated employer roster

- Mandatory Anonymity Requirements

  - Pseudonyms required (not real names)

  - Anonymous profile photos required (no faces)

  - Identifying information prohibited in posts

  - Non-compliance = removal from group

- Facebook Group Privacy Settings

  - Private group (only members see posts)

  - Hidden member list (only admins see full list)

  - Content not searchable on Facebook or Google

#### Operational Mitigations:

- 24/7 Professional Moderation

  - Dedicated moderators monitor join requests and posts

  - Immediate removal of identifying information or suspected employers

  - Employer Snooping Incident Log maintained with escalation protocol

- Employee Education

  - Pre-join warning modal explaining anonymity requirements

  - Pinned group post with privacy rules

  - Employee Privacy Notice explaining protections

### Residual Risk (After Mitigation):

| Factor | Score | Rationale |
| --- | --- | --- |
| Likelihood (with mitigation) | Low (1) | Contract disincentive + technical blocks + vigilant moderation |
| Impact (if occurs) | High (4) | Still serious if happens, but legal protections limit employer’s ability to act |
| Residual Risk Score | 4 (MEDIUM) | Acceptable with ongoing monitoring |

### Monitoring & Review:

- Daily: Moderator review of join requests and posts

- Weekly: Compliance audit of member anonymity

- Monthly: Review of Employer Snooping Incident Log

- Quarterly: Risk assessment update, effectiveness review

### Phase 2 Enhancement (In-App Communities, Q3 2025):

- Company segmentation: Technical impossibility for employers to access employee communities

- Reduces residual risk to: Low (1×4 = 4)

## RISK 2: MALICIOUS ACTOR / EXTORTION

### Risk Description:

Bad actor (member or outsider) screenshots vulnerable posts (mental health struggles, crisis situations) and threatens to share with employer, family, or publicly to extort money or cause harm.

### Scenario Examples:

- Member screenshots another’s crisis post and threatens “pay me £500 or I send this to your boss”

- Malicious member gathers screenshots over time, then mass-posts to employer’s social media

- Hacker gains access to Facebook account, downloads posts, demands ransom

### Assessment:

| Factor | Score | Rationale |
| --- | --- | --- |
| Likelihood (without mitigation) | Medium (2) | Requires malicious intent + effort, but possible |
| Impact | Critical (5) | Catastrophic harm (suicide risk, job loss, family trauma, PTSD) |
| Inherent Risk Score | 10 (HIGH) |  |

### Mitigation Strategies:

#### Preventative Mitigations:

- Prohibition on Screenshots (Terms of Service)

  - Explicit rule: “NO SCREENSHOTS - Never screenshot or share posts outside this group”

  - Violation = immediate permanent ban + legal action

  - Warning in pinned post and pre-join modal

- Confidentiality Culture

  - “What’s shared here stays here” ethos reinforced repeatedly

  - Member education on why confidentiality matters

  - Positive reinforcement of supportive behavior

- Limited Identifying Information

  - Anonymity requirements reduce ability to link screenshots to real identity

  - Pseudonyms + anonymous photos make extortion less effective

  - Moderators remove identifying information proactively

- Member Vetting

  - Join request screening

  - Monitor for suspicious behavior (info-gathering, not support-seeking)

  - Remove members who violate trust

#### Detective Mitigations:

- Member Reporting Mechanism

  - Easy “Report to Admin” Facebook feature

  - Email: privacy@clearminds.com

  - Anonymous reporting option

- Moderator Vigilance

  - Monitor for members asking unusually specific questions or gathering info

  - Watch for members who only ask questions and never share/support

  - Track member engagement patterns

#### Responsive Mitigations:

- Incident Response Protocol

  - Immediate removal of malicious actor

  - Private message to affected members with support resources

  - Documentation of incident for legal action if needed

  - Report to Facebook (account termination)

  - Report to police (if criminal extortion)

- Legal Recourse

  - Extortion is criminal (Theft Act 1968, Blackmail)

  - Harassment is actionable (Protection from Harassment Act 1997)

  - Data protection violation (UK GDPR)

  - Terms of Service breach enables civil action

- Victim Support

  - Immediate crisis support for affected employee

  - Legal advice referrals

  - Assistance reporting to police

  - Mental health support escalation

### Residual Risk (After Mitigation):

| Factor | Score | Rationale |
| --- | --- | --- |
| Likelihood (with mitigation) | Low (1) | Prohibition + vigilance + legal consequences deter most actors |
| Impact (if occurs) | Critical (5) | Still catastrophic if happens |
| Residual Risk Score | 5 (MEDIUM) | Acceptable; cannot eliminate entirely on Facebook |

### Monitoring & Review:

- Ongoing: Moderator vigilance for suspicious behavior

- Immediate: Response to any reports of screenshot/extortion attempts

- Monthly: Review incident reports (if any)

- Quarterly: Risk assessment update

### Phase 2 Enhancement (In-App Communities, Q3 2025):

- Screenshot prevention technology: Technical controls to detect/prevent screenshots (not foolproof but adds friction)

- Watermarking: Invisible digital watermarks link screenshots to source account

- Reduces residual risk to: Medium (1×4 = 4) (cannot fully prevent, but stronger deterrence)

## RISK 3: DATA SCRAPING / PRIVACY INVASION

### Risk Description:

Automated bots or data brokers scrape Facebook group content for personal data, mental health information, or behavioral profiles.

### Scenario Examples:

- Data broker bot joins group, scrapes all posts, sells mental health profiles to insurers or employers

- Researcher harvests data for academic study without consent

- Marketing company builds profiles for targeted advertising

### Assessment:

| Factor | Score | Rationale |
| --- | --- | --- |
| Likelihood (without mitigation) | Medium (2) | Facebook groups are targets for data harvesting |
| Impact | Medium (3) | Privacy violation, potential discrimination, loss of trust |
| Inherent Risk Score | 6 (MEDIUM) |  |

### Mitigation Strategies:

#### Technical Mitigations:

- Private Group Settings

  - Group content not visible to non-members

  - Not searchable on Facebook or search engines

  - Posts not indexed by Google/Bing

- Manual Approval of Join Requests

  - Moderators review every request (no auto-approval)

  - Check for bot indicators (brand new account, generic name, no profile info)

  - Deny suspicious requests

- Behavioral Monitoring

  - Watch for accounts that join but never post/comment (passive harvesting)

  - Monitor for rapid-fire post viewing (bot-like behavior)

  - Remove inactive suspicious accounts

#### Legal Mitigations:

- Terms of Service Prohibition

  - “You must not… scrape, harvest, or collect data from this community”

  - Violation = immediate ban + legal action

- UK GDPR Compliance

  - Data scraping without consent violates UK GDPR Article 6 (lawful basis)

  - Potential ICO complaint against scrapers

  - ClearMinds has legitimate interest in protecting member data

#### Operational Mitigations:

- Regular Member Audits

  - Monthly review of member list

  - Remove accounts with no engagement (possible bots)

  - Flag accounts created same day as join request

- Anonymity Protection

  - Pseudonyms + anonymous photos limit value of scraped data

  - No email addresses or contact information in posts

  - Scraped data lacks identifying anchors

### Residual Risk (After Mitigation):

| Factor | Score | Rationale |
| --- | --- | --- |
| Likelihood (with mitigation) | Low (1) | Private group + manual approval + vigilance |
| Impact (if occurs) | Medium (3) | Privacy violation but limited harm due to anonymity |
| Residual Risk Score | 3 (LOW) | Acceptable |

### Monitoring & Review:

- Monthly: Member list audit for suspicious accounts

- Quarterly: Review Facebook’s group privacy settings (in case platform changes)

### Phase 2 Enhancement (In-App Communities, Q3 2025):

- Full data ownership: No third-party platform access (Facebook has inherent access)

- Reduces residual risk to: Low (1×2 = 2) (proprietary platform more controllable)

## RISK 4: ACCIDENTAL DISCLOSURE BY EMPLOYEE

### Risk Description:

Employee accidentally reveals their own participation or mental health status to employer through careless posting, recognizable writing style, or oversharing identifying details.

### Scenario Examples:

- Employee posts “I’m stressed about the Q4 presentation I’m giving next week on the new product launch” - specific enough that manager recognizes them

- Employee uses same writing style/phrases in community as in work emails

- Employee posts photo that includes workplace-identifiable items in background

### Assessment:

| Factor | Score | Rationale |
| --- | --- | --- |
| Likelihood (without mitigation) | Medium (2) | Users may not realize how identifiable details are |
| Impact | High (4) | Employee’s own disclosure limits legal recourse, but still harmful |
| Inherent Risk Score | 8 (HIGH) |  |

### Mitigation Strategies:

#### Preventative Mitigations:

- Pre-Join Education

  - Warning modal explains anonymity requirements

  - Examples of what NOT to share

  - “Share wisely - only what you’d be comfortable being public”

- Pinned Group Rules

  - Clear examples of prohibited identifying information

  - Guidance on generic vs specific language

- Employee Privacy Notice

  - Section on “How to Protect Yourself”

  - Recommendations on safe sharing

#### Detective Mitigations:

- Moderator Proactive Monitoring

  - Scan posts for overly specific workplace details

  - Remove identifying information before it spreads

  - Private message member with guidance

#### Responsive Mitigations:

- Employer Non-Retaliation Clause

  - Even if employer accidentally learns of participation, they CANNOT retaliate

  - 48-hour notification requirement

  - Legal consequences for adverse action

- Post Deletion Support

  - Members can edit/delete own posts

  - Can request moderator to delete posts

  - Fast response to “please remove my post” requests

- Member Education on Post Review

  - Encourage members to review before posting: “Would this identify me to my manager?”

  - Template in pinned post

### Residual Risk (After Mitigation):

| Factor | Score | Rationale |
| --- | --- | --- |
| Likelihood (with mitigation) | Low (1) | Education + moderation + deletion support |
| Impact (if occurs) | Medium (3) | Non-retaliation clause limits harm; employer can’t legally act |
| Residual Risk Score | 3 (LOW) | Acceptable |

### Monitoring & Review:

- Ongoing: Moderator review of posts for identifying information

- Monthly: Sample post review for effectiveness of education

- Quarterly: Update education materials based on common mistakes

### Phase 2 Enhancement (In-App Communities, Q3 2025):

- Writing style obfuscation: Optional AI tool to rephrase posts for anonymity

- Reduces residual risk to: Low (1×2 = 2)

## RISK 5: CRISIS RESPONSE INADEQUACY

### Risk Description:

Member in acute mental health crisis (suicidal ideation, severe distress) posts in community but does not receive adequate or timely support, resulting in harm.

### Scenario Examples:

- Member posts “I can’t take it anymore, goodbye” at 3am when moderator is asleep

- Member in crisis receives peer advice instead of professional intervention

- Moderator misses crisis post due to high volume of content

### Assessment:

| Factor | Score | Rationale |
| --- | --- | --- |
| Likelihood (without mitigation) | Medium (2) | Mental health communities will inevitably have crisis posts |
| Impact | Critical (5) | Death or serious harm |
| Inherent Risk Score | 10 (HIGH) |  |

### Mitigation Strategies:

#### Preventative Mitigations:

- Crisis Disclaimer (Prominently Displayed)

  - Pinned post: “This community is NOT a crisis service. For emergencies, call 999 or Samaritans 116 123.”

  - Pre-join modal includes crisis resources

  - Group description includes crisis numbers

- Education on Crisis Resources

  - Every member sees crisis resources before joining

  - Crisis numbers pinned and easily accessible

  - Regular reminder posts (weekly)

#### Detective Mitigations:

- 24/7 Moderation Coverage

  - International team (UK, US, Australia) provides around-the-clock coverage

  - Shift handoff protocol ensures no gaps

  - Moderators check group multiple times per shift

- Crisis Keyword Monitoring

  - Moderators trained to watch for crisis language (“can’t go on,” “ending it,” “goodbye”)

  - Priority flagging of crisis posts

- Member Peer Support

  - Members educated to tag moderators if they see crisis posts

  - Encouraged to respond with crisis resources while waiting for moderator

#### Responsive Mitigations:

- Crisis Response Protocol

  - Moderator private messages member immediately with crisis resources

  - Public comment with Samaritans 116 123, Crisis Text Line, 999

  - Escalation to emergency services if immediate risk and location known

- Partnership with Crisis Services

  - Established relationship with Samaritans, CALM, Crisis Text Line

  - Warm handoff capability (if member consents)

  - Documentation of crisis response for quality assurance

- Post-Crisis Follow-Up

  - Moderator checks in with member (if still in group)

  - Connects to ClearMinds AI coaching or specialist referrals

  - Offers ongoing support

### Residual Risk (After Mitigation):

| Factor | Score | Rationale |
| --- | --- | --- |
| Likelihood (with mitigation) | Low (1) | 24/7 coverage + rapid response + clear crisis resources |
| Impact (if occurs) | Critical (5) | Still life-threatening if response fails |
| Residual Risk Score | 5 (MEDIUM) | Acceptable; cannot eliminate entirely |

### Monitoring & Review:

- Daily: Shift handoff notes any crisis situations

- Weekly: Review crisis response times and outcomes

- Monthly: Crisis protocol training refresh

- Quarterly: Partnership review with crisis services

### Liability Note:

ClearMinds Community Terms of Service include clear disclaimer: “This is peer support, not professional treatment. For crises, call 999 or Samaritans 116 123.” This limits (but does not eliminate) legal liability.

## RISK 6: REGULATORY NON-COMPLIANCE

### Risk Description:

ClearMinds fails to comply with UK GDPR, Data Protection Act 2018, or other regulatory requirements, resulting in ICO investigation, fines, or enforcement action.

### Assessment:

| Factor | Score | Rationale |
| --- | --- | --- |
| Likelihood (without mitigation) | Medium (2) | Data protection compliance is complex |
| Impact | High (4) | ICO fines (up to 4% revenue), reputational damage, contract losses |
| Inherent Risk Score | 8 (HIGH) |  |

### Mitigation Strategies:

- UK GDPR Compliance Framework

  - Privacy notice published and accessible

  - Lawful basis: Legitimate interest (mental health support) + Consent (for data sharing with partners)

  - Data minimization: Collect only necessary data (name, email, assessment responses)

  - Purpose limitation: Data used only for mental health support, not marketing without consent

- Data Subject Rights Processes

  - Subject Access Request (SAR) process documented

  - Right to erasure (“right to be forgotten”) honored within 30 days

  - Right to rectification, restriction, portability supported

  - Contact: privacy@clearminds.com

- Data Protection Impact Assessment (DPIA)

  - DPIA completed for B2B community program (this document serves as foundation)

  - High-risk processing identified and mitigated

  - Reviewed quarterly

- Data Security Measures

  - Encryption in transit (HTTPS) and at rest

  - Access controls (role-based permissions)

  - Audit logs of data access

  - Annual penetration testing

  - Cyber Essentials Plus certification (in progress)

- ICO Registration

  - Data controller registration with ICO (when Gibraltar company completes UK registration)

  - Annual registration fee paid

  - Registration number displayed on website

- Breach Notification Procedures

  - If breach affects employee data: Notify ICO within 72 hours (if risk to rights/freedoms)

  - Notify affected individuals without undue delay

  - Document breach in breach register

- Privacy by Design

  - k≥10 anonymization for employer analytics

  - Separate data systems (employers cannot access employee data)

  - Minimization of data collection

  - Retention policies (delete after purpose fulfilled)

### Residual Risk (After Mitigation):

| Factor | Score | Rationale |
| --- | --- | --- |
| Likelihood (with mitigation) | Low (1) | Comprehensive compliance framework |
| Impact (if occurs) | Medium (3) | Fines possible but well-documented compliance efforts reduce severity |
| Residual Risk Score | 3 (LOW) | Acceptable |

### Monitoring & Review:

- Quarterly: DPIA review and update

- Annually: Full GDPR compliance audit

- As needed: Legal review of new features or data processing

## RISK 7: FACEBOOK PLATFORM DEPENDENCY

### Risk Description:

Facebook changes group features, privacy settings, or terms of service in ways that undermine ClearMinds’ ability to protect employee privacy or provide the service.

### Scenario Examples:

- Facebook changes group privacy settings to default “public”

- Facebook introduces algorithmic recommendations that surface group content to non-members

- Facebook integrates with third-party apps that can access group data

### Assessment:

| Factor | Score | Rationale |
| --- | --- | --- |
| Likelihood (without mitigation) | Medium (2) | Facebook frequently changes features |
| Impact | Medium (3) | Could force service disruption or privacy issues |
| Inherent Risk Score | 6 (MEDIUM) |  |

### Mitigation Strategies:

- Regular Monitoring of Facebook Updates

  - Subscribe to Facebook for Developers updates

  - Monitor Group Admin feature announcements

  - Monthly review of privacy settings

- Phase 2 Development Commitment

  - In-app community platform (Q3 2025) eliminates Facebook dependency

  - Proprietary platform = full control

- Alternative Platform Readiness

  - Discord, Slack, or custom platform as backup options

  - Can migrate community if Facebook becomes unsuitable

- Transparent Communication

  - Pre-join modal acknowledges Facebook limitations

  - Users know this is interim solution

  - Notify users of in-app community when ready

- Terms of Service Acknowledgment

  - ClearMinds makes no guarantees about Facebook’s policies

  - Users acknowledge inherent limitations

### Residual Risk (After Mitigation):

| Factor | Score | Rationale |
| --- | --- | --- |
| Likelihood (with mitigation) | Low (1) | Monitoring + Phase 2 plan + alternative options |
| Impact (if occurs) | Medium (3) | Migration possible but disruptive |
| Residual Risk Score | 3 (LOW) | Acceptable for interim solution |

### Monitoring & Review:

- Monthly: Facebook platform update review

- Quarterly: Alternative platform evaluation

### Phase 2 Eliminates This Risk:

- In-app community = no third-party dependency

- Full control over features, privacy, and user experience

## RISK 8: COMMUNITY TOXICITY / HARMFUL CONTENT

### Risk Description:

Community develops toxic culture (victim-blaming, harmful advice, negativity spirals) that harms members instead of supporting them.

### Scenario Examples:

- Members give dangerous medical advice (“stop taking your medication”)

- Victim-blaming (“you’re just not trying hard enough”)

- Pro-eating disorder or pro-self-harm content emerges

### Assessment:

| Factor | Score | Rationale |
| --- | --- | --- |
| Likelihood (without mitigation) | Low (1) | Rachel’s team has 91k member experience, knows how to manage this |
| Impact | High (4) | Could cause serious harm to vulnerable members |
| Inherent Risk Score | 4 (MEDIUM) |  |

### Mitigation Strategies:

- Clear Community Rules

  - Prohibition on medical advice/diagnosis

  - Prohibition on pro-harm content

  - Encouragement of compassion and validation

- Professional Moderation (24/7)

  - Trained moderators enforce rules consistently

  - Remove harmful content quickly

  - Ban repeat offenders

- Positive Culture-Setting

  - Pinned post sets supportive tone

  - Moderators model compassionate responses

  - Celebrate positive interactions

- Member Education

  - Pre-join modal sets expectations

  - Pinned post explains ethos

  - Regular reminder posts

- Reporting Mechanism

  - Easy “Report to Admin” feature

  - Members help flag harmful content

- Escalation to Professional Support

  - AI coaching available for members needing more than peer support

  - Specialist referrals (CBT, psychiatry) for complex cases

  - Crisis resources for acute situations

### Residual Risk (After Mitigation):

| Factor | Score | Rationale |
| --- | --- | --- |
| Likelihood (with mitigation) | Low (1) | Experienced moderation team + clear rules |
| Impact (if occurs) | Medium (3) | Quickly addressed, limited spread |
| Residual Risk Score | 3 (LOW) | Acceptable |

### Monitoring & Review:

- Daily: Moderator review of all posts/comments

- Weekly: Review of enforcement actions and community tone

- Monthly: Member satisfaction check (informal)

- Quarterly: Community culture assessment

## RESIDUAL RISK SUMMARY TABLE

| Risk | Inherent Risk | Residual Risk | Status |
| --- | --- | --- | --- |
| 1. Employer Identification | Critical (12) | Medium (4) | ✅ Acceptable with mitigation |
| 2. Extortion/Blackmail | High (10) | Medium (5) | ✅ Acceptable with mitigation |
| 3. Data Scraping | Medium (6) | Low (3) | ✅ Acceptable |
| 4. Accidental Self-Disclosure | High (8) | Low (3) | ✅ Acceptable |
| 5. Crisis Response Inadequacy | High (10) | Medium (5) | ✅ Acceptable with 24/7 coverage |
| 6. Regulatory Non-Compliance | High (8) | Low (3) | ✅ Acceptable with compliance framework |
| 7. Facebook Platform Dependency | Medium (6) | Low (3) | ✅ Acceptable with Phase 2 plan |
| 8. Community Toxicity | Medium (4) | Low (3) | ✅ Acceptable with moderation |

Overall Residual Risk Level: MEDIUM (acceptable for Phase 1 interim solution)

Phase 2 Residual Risk Level: LOW (in-app communities reduce all risks by 1-2 levels)

## RISK TREATMENT PLAN

### Immediate Actions (Before Launch):

- Draft Employer Non-Snooping Agreement (mandatory contract clause)

- Draft Employee Privacy Notice

- Draft Facebook Community Terms of Service

- Draft Enhanced Moderator Protocols

- Train Rachel’s moderation team on B2B protocols

- Complete ICO registration (when eligible)

- Begin Cyber Essentials Plus certification

- Establish crisis service partnerships

### Phase 1 Ongoing (0-6 Months):

- Daily moderation monitoring

- Weekly compliance audits

- Monthly incident log review

- Quarterly risk assessment update

- Quarterly DPIA review

### Phase 2 Development (Q1-Q3 2025):

- Build in-app anonymous community platform

- Implement company segmentation technology

- Implement screenshot prevention controls

- Migrate users from Facebook to in-app

- Sunset Facebook communities (when in-app fully operational)

## GOVERNANCE & OVERSIGHT

### Responsible Parties:

Risk Owner: Tom Cassidy, Chief Digital Officer Operational Owner: Rachel Goodley, Head of Customer Care/Support Legal Review: [Legal Team/External Counsel] Board Oversight: [Board of Directors]

### Review Frequency:

Daily: Incident monitoring (Rachel’s team) Weekly: Compliance audit (Rachel’s team) Monthly: Risk register update (Tom Cassidy) Quarterly: Formal risk review (Tom + Rachel + Legal) Annually: Full risk assessment (Tom + Board)

### Escalation Triggers:

Immediate Escalation to Board: - Confirmed employer breach with employee harm - ICO investigation or enforcement action - Suicide or serious harm related to community - Criminal investigation (extortion, harassment)

Quarterly Escalation to Board: - Trends in incident reports - Regulatory changes affecting compliance - Phase 2 development progress - Risk assessment updates

## COMPLIANCE DOCUMENTATION

This risk assessment serves as: - ✅ DPIA foundation (UK GDPR Article 35) - ✅ Due diligence documentation for enterprise clients - ✅ Governance framework for Board oversight - ✅ Audit trail for regulators (ICO, external auditors)

## CONCLUSION & RECOMMENDATION

### Conclusion:

ClearMinds has identified 8 primary privacy and safety risks associated with B2B peer support communities. Through comprehensive mitigation strategies (contractual, technical, operational), all risks have been reduced to MEDIUM or LOW residual risk levels, which are acceptable for an interim Phase 1 solution.

Key mitigations include: - Legally enforceable Employer Non-Snooping Agreement - Enhanced moderation with employer infiltration detection - 24/7 crisis response coverage - UK GDPR compliance framework - Commitment to Phase 2 in-app communities (Q3 2025)

### Recommendation:

PROCEED with Phase 1 (enhanced Facebook communities) for B2B/EAP deployment, subject to:

- ✅ Completion of immediate actions (training, ICO registration, crisis partnerships)

- ✅ Ongoing monitoring and quarterly risk review

- ✅ Commitment to Phase 2 development (in-app communities) to reduce residual risk

- ✅ Clear communication to employees about Facebook limitations and Phase 2 timeline

Phase 2 (in-app communities) is essential to reduce residual risk to LOW levels and provide the privacy protections that B2B clients and employees deserve long-term.

APPROVED FOR B2B DEPLOYMENT: [Pending Board/Legal Review]

Prepared By: Tom Cassidy, CDO Date: October 2025 Next Review: January 2026 (Quarterly)

Document Version: 1.0 Classification: Confidential - Internal Use & Client Sharing Questions: privacy@clearminds.com